Software Engineering Progress Report

| Resource / Key Personnel | Daryl |
| --- | --- |
| Project Name | University Clinic Management and Health Information System |
| Progress Report No. | 1 |
| Reporting Period | March 17, 2025 - March 27, 2025 |

Summary of Activities

| # | Activity | % Complete | Results / Issues |
| --- | --- | --- | --- |
| 1 | Redesign the User Interface after getting comments from the panelists | 70% | Implemented suggested UI improvements, it is not yet finished |
| 2 | Asked for feedback and from our Research Adviser | 100% | Received constructive feedback and confirmed project alignment with requirements. |

Section 1: Activities and Progress Report

Activity: Redesigning the User Interface

Description: The user interface was redesigned based on comments from the panelists to enhance usability, improve navigation, and ensure a minimalist look. Changes include: - Improved color scheme and font choices for better readability - Adjusted form layouts to enhance data input efficiency - Addressed minor UI inconsistencies

Activity: Collecting feedback from our Research Adviser

Description: Consulted with our Research Adviser to gather insights and validate project direction. The adviser provided feedback on: - System functionality and compliance with project objectives - Effectiveness of UI changes and suggested minor modifications - Recommendations for testing and future improvements

Section 2: Risks, Issues, and Challenges

Issues

- Some UI elements need further refinement to meet accessibility standards.

- Compatibility concerns with different screen resolutions and devices.

- Some UI elements need further refinement to meet accessibility standards.

Risks

- Potential delays in development due to additional feedback implementation.

- Unforeseen technical challenges related to database integration.

Challenges

- Ensuring consistency across all pages while making UI modifications.
- Addressing minor layout inconsistencies while keeping user feedback in mind.

Section 3: Next Steps

- Finalize UI redesign and implement additional improvements.
- Conduct internal testing to identify any remaining usability issues.
- Start integration of updated UI with backend functionality.
- Prepare for another round of feedback collection before final implementation.

Section 4: Feedback

- Research Adviser’s feedback helped clarify key areas for improvement.

Prepared and  Noted by:

Daryl T. Gregorio

[Project Manager]